## Slide 1
MLC Team Status
AI Ignite
Select Star
Mathemagicians
Oct 2026

## Slide 2
AI Ignite Team: Weekly Status
Summary
AI Ignite team members are engaged in following tasks
Supporting Small Commercial in their Agentic transformation journey
Developing Convo AI chat application
Production Support for IKE chat application
Team and Allocation
Team member | Allocation
Sid | Small Commercial, AI Ignite
Suchitra | Small Commercial, AI Ignite
Prajwal | Convo AI Chat App
Venkat | Convo AI Chat App
Moeen | Convo AI and IKE Chat App
Accomplishments this week
Tasks for next week
Suchitra: Risk Like Mine – agent development and update
Prajwal: Developed OKF creation agent
Prajwal: Dev branch PR with ADK 2.8 and session management
Moeen: Agent engine deployment using ADK 1.3
Moeen: IKE app security vulnerability
Moeen: IKE app 400 and 500 error alert monitoring
Moeen: IKE Prod monitoring
Venkat: combining Web and KB search responses
Address Dev PR comments
CUE UI integration with Fast API
Deploy agent engine once runtime for ADK 2.x is made available
Resolve summarizer agent
Explore Graph RAG for convo AI
Period Sept 28th – Oct 2nd 2026

## Slide 3
Select Star: Weekly Status
Summary
AI Ignite team members are engaged in following tasks
Report Automation
Model Deployment
Team and Allocation
Team member | Allocation
Swaminathan | Select Star
Kalyani | Select Star
Accomplishments this week
Tasks for next week
Swaminathan: Implemented changes for complex liability systems
Run FRE process on discovery to monitor how the flags and overrides are distributed
Vulnerability remediation on insight API
Kalyani: documenting overrides that are in FRE process and postprocessor overrides and how they overlap
Swaminathan: Refactor application to remove redis cluster on insight API endpoint and monitor impact to enable decision on decoupling and redis
Kalyani: Change detection for hard flag implementation
Period Sept 28th – Oct 2nd 2026

## Slide 4
Mathemagicians: Weekly Status
Summary
AI Ignite team members are engaged in following tasks
New business triage
Renewal triage
Business Prefill
Hazard lookup
Team and Allocation
Team member | Allocation
Shwetha | Mathemagicians
Brooklyn | Mathemagicians
Koustav | Mathemagicians
Nikhil | Mathemagicians
Accomplishments this week
Tasks for next week
Swetha: Agentic Routing Engine (ARE) output analysis and Metrics
Swetha: Impact Analysis of deterministic rules for NBTriage
Brooklyn: Addressed PR comments and security vulnerabilities
Brooklyn: work on model health monitoring
Koustav: Captives impact analysis
Koustav: ARE deployment readiness
Nikhil: Work on New Business (NB) Triage QA
Nikhil: work on PR comments for NB Triage
Nikhil: work on DEE transaction file story
Swetha: Continue with Agentic Routing Engine (ARE) analysis
Brooklyn: Continue to work on Model health monitoring
Koustav: Model maintenance and optimization
Nikhil: QA automation
Period Sept 28th – Oct 2nd 2026